Good — I have what I need. Here's where I land on Launch path before you give me the short list.

Where you actually are vs. "ready for beta"

The honest truth: you're closer than you think. Multi-tenancy isn't something we add — it's already the spine of the system. Every table is tenantId-scoped, tenantAuth middleware enforces it on every route, JWT carries tenantId+role, and tenant_users already has admin/agent roles. The plumbing is solid.

What you're missing for beta isn't multi-tenancy — it's the onboarding & account-management surface around it. Big difference, much smaller scope.

What's actually built (auth/tenancy)

- ✅ tenant_users table with bcrypt-style scrypt hashing (16-byte salt, 64-byte key)

- ✅ Login endpoint, JWT issuance, role-based middleware (requireTenantAuth, role gates on Settings/Surveys/etc.)

- ✅ Per-tenant data isolation enforced at the route layer

- ✅ Audit log captures who did what, when

- ✅ Conductor (admin) auth separate from tenant auth — clean separation

What's missing for beta (the real "Multi-Tenancy + 2FA" gap)

In rough order of "you can't launch without this":

1. Self-serve tenant signup. Right now a tenant only exists if you create it in eng-architect. Beta testers can't sign themselves up. Needs: signup page → tenant + first admin user created in one transaction → email verification → first-login onboarding.

2. Email verification. No email_verified_at column, no verification email flow. Required before a beta tester can do anything that matters.

3. Password reset. Doesn't exist. Forgotten-password = locked-out forever today.

4. 2FA (TOTP). None. The clean path: tenant_users.totp_secret + tenant_users.totp_enabled_at + recovery codes table. otplib for TOTP, QR code from qrcode. Login becomes two steps when enabled. Per-user opt-in for beta; per-tenant enforce-for-all-users for paid plans later.

5. Invite-a-teammate flow. tenant_users exists but there's no UI for an admin to invite another agent. Beta-blocker for any tenant with more than one person.

6. Session management. JWTs are stateless and (I'd bet) long-lived. No "sign out everywhere," no session list, no revocation. For 2FA to mean anything, you need the ability to invalidate sessions.

7. Rate limiting on /tenant-auth/login. No brute-force protection on the login endpoint. Trivial to add (express-rate-limit), big security win.

8. The Hardening backlog item #1 — Twilio webhook signature validation. You already flagged this as "must-fix before first real customer." Beta testers count as real customers.

What's missing for beta (UI fit-and-finish)

I haven't done a design pass yet, but the things that always bite at this stage:

- Empty states — first-login Inbox/Contacts/Campaigns probably look broken when there's no data

- Loading states — skeletons vs. spinners vs. nothing, mixed across pages

- Error toasts — failures often log to console instead of surfacing

- Mobile responsiveness — the inbox 2-pane layout will fight tiny screens

- Onboarding checklist — "buy a number → send your first text → invite a teammate" surfaced on first login

- Form validation feedback — is there inline validation everywhere or just submit-and-pray?

- Copy — "SAMA Messaging" branding consistency, friendly empty-state copy, error messages that aren't stack traces

My recommended sequence

Phase 8.1 — UI Fit & Finish (1 pass). You drive, I implement. Walk page-by-page through user-app, you call the shots, I fix.

Phase 8.2 — Auth Hardening (the must-haves):

- Self-serve signup + email verification

- Password reset

- Login rate limiting

- Twilio webhook signature validation (Hardening item #1)

Phase 8.3 — 2FA + Team Management:

- TOTP enrollment + recovery codes

- "Invite a teammate" flow

- Session list + "sign out everywhere"

Phase 8.4 — Beta-launch readiness: error monitoring, a real status page, terms/privacy pages, Stripe live-mode config check, deployment hardening.

My questions before you share the short list

- Multi-tenancy clarification — when you say "Multi-Tenancy," do you mean (a) self-serve tenant signup, (b) the same user being able to belong to multiple tenants and switch between them like Slack workspaces, or (c) something closer to enterprise SSO + SAML? Each is a totally different scope.

- 2FA scope — TOTP only (Google Authenticator / 1Password), or do you also want SMS 2FA / WebAuthn / backup codes / "remember this device for 30 days"?

- "Borrow from my other SaaS" — is that a code-level borrow (we copy patterns/components), a design-level borrow (we match the look), or both? If you can point me at the other SaaS or share screenshots, I can match it more faithfully.

- Beta tester count — handful (5–10 friendly) or open beta (50+)? That changes whether we need self-serve signup at all in 8.2 or whether you can manually provision the first wave and ship signup in 8.3.