I have everything I need. First, here's Part 1 — the table of features still to build or on hold. Then I'll update the scaffolding docs.

Outstanding & On-Hold Features

| # | Feature | Status | Area |
| --- | --- | --- | --- |
| 1 | Inbox "Halo AI" button wired to live draft API | 🔴 Not built (placeholder dialog) | Gate 4 – Halo AI |
| 2 | Halo Library UI (browse/delete uploaded docs) | 🔴 Not built (append-only blob) | Gate 4 – Halo AI |
| 3 | OPENAI_API_KEY in production | ❓ Set in dev; confirm prod | Gate 4 – Halo AI |
| 4 | Stripe live checkout + webhooks | 🟡 Stubbed — needs real keys to charge | Gate 7 – Billing |
| 5 | HubSpot connector real OAuth app | 🟡 Stub-first (queue+worker+sim log) | Gate 8 – Integrations |
| 6 | Other CRM/channel connectors (Salesforce, Zendesk, Slack, Zapier, FB/IG) | 🔴 None | Gate 8 – Integrations |
| 7 | Toll-Free verification surfacing in Trust Hub compliance panel | 🟡 Panel still 10DLC-only | Gate 5 – Compliance |
| 8 | Chatwoot production instance verification | ❓ Configured in dev; confirm prod | Gate 2 – Messaging |
| 9 | Server-side reject of non-owned numbers in PATCH /tenants/:id | 🔴 Backlog (UI-gated only) | Gate 2 – Messaging |
| 10 | DATABASE_URL dev/prod separation | 🔵 Planned (Database_URL_work.md) | Infra |
| 11 | Production hardening pass (scheduler queue, sim-vibe cleanup) | 🔵 Backlog (Hardening.md items 2–3) | Infra |
| 12 | Stage 4 schema-per-tenant isolation | ⏸️ Deferred by design | Infra |
| 13 | MMS support (send/receive media) | 🔴 Not built | Competitor-gap |
| 14 | Group messaging (multi-contact thread) | 🔴 Not built | Competitor-gap |
| 15 | Native mobile apps (iOS/Android) | 🔴 Not built | Competitor-gap |
| 16 | Self-service number provisioning | 🔴 Not built | Competitor-gap |
| 17 | Web chatbot add-on | 🔴 Not built | Competitor-gap |
| 18 | IP whitelisting | 🔴 Not built | Competitor-gap |
| 19 | SAML / SSO | 🔴 Not built | Competitor-gap |
| 20 | Public developer API & webhooks | 🔴 Not built | Competitor-gap |

Legend: ✅ shipped · 🟡 stubbed/not prod-wired · 🔴 not built · 🔵 in progress/planned · ⏸️ deferred · ❓ needs verification